EXHIBIT I

SPECIAL PROVISION AND SCOPE OF WORKS

| TABLE OF CONTENTS |  |  |
| --- | --- | --- |
| SECTION | TITLE |  |
| I-1.0 | GENERAL INFORMATION |  |
| I-2.0 | SPECIAL PROVISIONS |  |
| I-3.0 | SCOPE OF WORKS |  |

EXHIBIT I

SPECIAL PROVISIONS AND SCOPE OF WORKS

I-1	GENERAL INFORMATION

- AREA OF OPERATIONS:	WHP-DHN, Block 05.1a; Offshore Vietnam

- WELL NAME:			DHN-4X, DHN-2X, DHn-1X, DHN-1P, DHN-2P,

DHN-3P, DHN-4PI, DHN-5PI, DHN-6PI & DH-18X

- WELL TYPE:			Tie-back/Production + Production +

Production/ Injection & Exploration Wells

- START TIME:			Tentative in August 2026.

- ESTIMATED TIME:		405 days.

- WATER DEPTH:			+/-110m.

- RIG TYPE	:			Jack up 400ft WD.

- DRILLING RIG NAME:		Shall be advised by CLIENT.

- DRILLING RIG CONTRACTOR:	TBA

- DELIVERY MODE:		“Call-out” basis

- DRILLING SCHEDULE

I-2	SPECIAL PROVISIONS

I-2.1	Work Site(s)

The Work Site(s) shall be the Drilling Rig(s) at the WHP-DHN & DH-18X Well location designated by CLIENT.

I-2.2		Mobilization Date

CLIENT shall give CONTRACTOR at least five (5) days advance notice for the initial mobilization for CONTRACTOR Equipment and CONTRACTOR Personnel.  The subsequent mobilization throughout the duration of CONTRACT will be on twenty-four (24) hours on a "call-out" basis.

I-2.3		CONTRACTOR Contract Administrator

CONTRACTOR hereby appoints, as CONTRACTOR’s Contract Administrator <<To be provided and specified by CONTRACTOR>> or his appointee designated by him in writing.

I-2.4	CLIENT’s Contract Administrator

CLIENT hereby appoints, as CLIENT Contract Administrator, the Director, Drilling Manager, Drilling Superintendent and Drilling Supervisors or his appointee designated by him in writing.

I-2.5	CLIENT Representative(s)

CLIENT hereby designates the Director, Drilling Manager, Drilling Superintendent and Drilling Supervisors as CLIENT Representatives.

I-2.6	Mobilization Site for CONTRACTOR Equipment and Products

The Mobilization Site for CONTRACTOR Equipment shall be the CLIENT’s Warehouse at PTSC Supply Base, Vung tau. Vietnam or any other mutually agreed location.

I-2.7		Demobilization Site for CONTRACTOR Equipment

The Demobilization Site for CONTRACTOR Equipment shall be at CLIENT Warehouse at PTSC Supply Base, Rach Dua Ward, HCMC, S.R. Vietnam or any other mutually agreed location.

I-2.8	Mustering Point for CONTRACTOR Personnel

Southern Vietnam Helicopter Company's Helibase in Tam Thang Ward, Ho Chi Minh City or PTSC Supply Base, Rach Dua Ward, Ho Chi Minh City or anywhere else in Ho Chi Minh City (if required by CLIENT) for all CONTRACTOR’s Personnel.

I-2.9	CLIENT Warehouse and Base Facility

PTSC Supply Base, Rach Dua Ward, HCMC, S.R. Vietnam.

I-2.10	CONTRACTOR Warehouse and Base Facility

<<To be provided and specified by CONTRACTOR>>

I-2.11	CLIENT Operations Office

15th Floor, Victory Tower, 12 Tan Trao Street, Tan My Ward, Ho Chi Minh City, S.R. Vietnam..

I-2.12	CONTRACTOR Operations Office

<<To be provided and specified by CONTRACTOR>>

I-2.13	Commencement Date of CONTRACT

The time and date when CONTRACTOR completed mobilizing the first CONTRACTOR Equipment or consignment of Products onboard the Drilling Rig at the Mobilization Site or mobilize the first Personnel at the Mustering Point, whichever is earlier.

I-2.14	Commencement of Rates

The applicable rates as defined in EXHIBIT IV hereof shall commence on the Commencement Date of CONTRACT. No payable rates shall be payable throughout mobilization and demobilization of CONTRACTOR Equipment or CONTRACTOR Personnel.

The applicable rates as defined in EXHIBIT IV hereof shall commence upon physical mobilization.

I-2.15	Point of Origin

CONTRACTOR Point of Origin is at Vung Tau or other location designated by CLIENT for CONTRACTOR's Personnel that are to be furnished under this CONTRACT.

I-2.16	Delivery Schedule

Initial delivery date and the following time CONTRACTOR shall deliver CONTRACTOR Equipment and Products at the designated Mobilization Site on the date stipulated in the notification issued by CLIENT.

CONTRACTOR agrees that CLIENT shall have the right to change or to amend the quantity and delivery date of the CONTRACTOR Equipment.

If other means of transportation is required due to failure of CONTRACTOR to meet committed delivery period, additional cost to be incurred shall be to CONTRACTOR’s account.

I-2.17	Request for Services

A request for Provision of Positioning Equipment & Services shall be either via telex, facsimile, telephone, or verbal instructions to be followed by telex or facsimile form CLIENT’s Contract Administrator.

I-2.17	Duration of CONTRACT

The duration of the CONTRACT shall commence on the Date of services in the Cover Page and shall remain valid for a period necessary to drill, test and complete 09 Wells of DHN & DH-18X as scope of work specified in accordance with this CONTRACT or two (02) year whichever come later.

I-2.18	“Call-Out” of CONTRACTOR Personnel

As and when directed by CLIENT on “Call-out” basis.

I-2.19	“Call-Out” of CONTRACTOR Equipment

CONTRACTOR shall make available CONTRACTOR Equipment at CONTRACTOR Warehouse in Vung Tau, Vietnam for delivery to the Work Site as requested by CLIENT on “call-out” basis.

I-2.20	“Consignment” of CONTRACTOR Equipment

CONTRACTOR shall make available CONTRACTOR Equipment including Positioning equipment, spare parts, and other related equipment at CONTRACTOR's Warehouse in Vung Tau, S.R. Vietnam for delivery to the Mobilization Site as requested by CLIENT on “Consignment” basis.

I-2.21	Positioning equipment

“Positioning Equipment” means all equipment, systems and associated accessories required to establish, maintain and monitor the positioning of the Drilling Unit and the ROV at the designated well location in accordance with the CLIENT’s Drilling Program.

I-2.22	Completion of WORKS

Completion of WORKS shall be achieved when the Drilling Unit enters the designated location and CONTRACTOR has been notified in writing by CLIENT.

I-2.23	Demobilization of CONTRACTOR Equipment

Upon completion of WORKS designated by CLIENT, CONTRACTOR shall make ready all Equipment for offloading onto the supply vessel(s). CONTRACTOR shall be responsible for the removal of CONTRACTOR's Equipment from the designated Demobilization Site. Rental shall cease when CONTRACTOR Equipment reaches the Demobilization Site.

I-2.24	Release of CONTRACTOR Equipment

CLIENT shall have the right to release any of the CONTRACTOR Equipment for any reason whatsoever within twenty-four (24) hours.  CLIENT shall endeavor to notify CONTRACTOR of its intent to release any of CONTRACTOR Equipment as soon as such decision is known.  However, CLIENT shall continue to pay the applicable rental rates until the CONTRACTOR Equipment has been delivered and reached the Demobilization Site.  CONTRACTOR shall promptly prepare for demobilization whatever portion of CONTRACTOR Equipment that is to be released and shall assist CLIENT in the loading-out of the said equipment.  A CONTRACTOR shall be on hand at the Demobilization Site to take delivery of such equipment.

I-2.25	Re-engagement of CONTRACTOR Equipment

CLIENT shall have the option to re-engage any released CONTRACTOR’s Equipment.

I-2.26	Release of CONTRACTOR Personnel

CLIENT shall give CONTRACTOR at least five (5) days advance notice of release of any designated personnel.  However, subject to terms and conditions of main contact body hereto, CLIENT shall have the right to release without prior notice any of CONTRACTOR’s Personnel, who, in CLIENT’s opinion, are or could be detrimental to the performance of the WORKS or interest of CLIENT.

I-2.27	CONTRACT Closure

CONTRACTOR shall submit to CLIENT a “CONTRACT CLOSURE LETTER” and “CONTRACT CLOSURE CERTIFICATE” as per format shown in Contract.

I-2.28	Health, Safety and Environment Requirement

CONTRACTOR shall provide necessary tools, equipment and written procedure to make sure all hazards are listed.

CONTRACTOR is required to develop the action plan (or written procedure) for each hazard listed (where and when applicable) prior to the commencement of WORKS.

I-2.29	Changes

I-2.29.1	Should the CLIENT desire any change to the CONTRACTOR’s Equipment, it shall advise the CONTRACTOR of said request.  CONTRACTOR shall, upon request from CLIENT, provide CLIENT within fourteen (14) days a CHANGE PROPOSAL defining the terms and conditions shall include but not limited to price, method of payment, earliest commencement date and any other information deemed necessary.

I-2.29.2	When and if CLIENT approves the CHANGE PROPOSAL, CLIENT will issue to CONTRACTOR a written CHANGE ORDER in duplicate originals, CONTRACTOR shall sign both duplicate originals of the CHANGE ORDER to indicate its receipt, understanding and acceptance of it. Execution by CLIENT, one duplicate original will be returned to CONTRACTOR.

I-2.29.3	Should the Parties agree to the terms and conditions, including but not limited to the Price, and Method of payment, the change shall be made.

I-3.0	SCOPE OF WORKS

The equipment listed are proposals only for this operation and do not constitute a commitment by CLIENT for rental or purchase all item. The actual quantities and equipment to be supplied will be detailed in a Call-out instruction issued by CLIENT.

The WORKS is defined and described by, but not necessarily limited to any or all the following:

I-3.1	Equipment and Personnel

I-3.1.1	The CONTRACTOR shall provide positioning services, including all necessary equipment (installed on the rig and support vessel(s)), spare parts, and qualified personnel required to establish, maintain, and monitor the positioning of the Drilling Unit and ROV at the WHP DHN and DH-18X locations in accordance with the CLIENT’s Drilling Program.

CONTRACTOR shall provide Positioning Team with:

- Senior Surveyor must have not less than five (5) years’ experience and performed at least 03 similar jobs in last three (03) years.

- Surveyor must have not less than three (3) years’ experience in the required discipline.

I-3.1.2	CONTRACTOR shall be responsible for the replacement, maintenance, inspection, and repair of any equipment furnished pursuant to this CONTRACT prior to delivery to the Mobilization Site.

I-3.1.3	Upon request by CLIENT, CONTRACTOR shall provide and deliver in good operating condition of Designated “Consignment” and "Call-Out" Positioning equipment as listed or elsewhere in the Published Price List to designated Mobilization Site at any time upon CLIENT’s forty-eight (48) hours or less prior notice to execute the WORKS pursuant to this CONTRACT.

I-3.1.4	CONTRACTOR shall be responsible for the installation, maintenance, repair or replacement and removal of CONTRACTOR Equipment furnished pursuant to this CONTRACT. CONTRACTOR shall always maintain adequate facilities, equipment, supplies and spare parts to ensure that CONTRACTOR Equipment is always in good working condition.

I-3.1.5	CONTRACTOR shall furnish the inspection reports/function test/ certificates of CONTRACTOR Equipment upon request by CLIENT before delivering to Mobilization Site.

I-3.1.6	Upon completion of WORKS, CONTRACTOR Personnel shall make ready all CONTRACTOR Equipment for offloading onto the supply vessel(s).

I-3.1.7	CONTRACTOR shall be responsible for the removal of CONTRACTOR's Equipment from the designated Demobilization Site. Rental shall cease when CONTRACTOR’s Equipment reaches the Demobilization Site.

I-3.1.8	CLIENT shall not, without CONTRACTOR’s consent, authorize any person other than CONTRACTOR Personnel to operate CONTRACTOR Equipment, except in an emergency, in which case, CLIENT may utilize CONTRACTOR Equipment in an appropriate manner.

I-3.1.9	CONTRACTOR shall prepare Equipment Rental Report (ERR) as per format, listing all equipment for rental to CLIENT.

These sheets, duly signed by the CLIENT Representative, shall be presented with the invoice as part of the supporting document.

I-3.1.10	CONTRACTOR shall also perform any other related services normally provided by CONTRACTOR within CONTRACTOR's capabilities, which CLIENT may reasonably request.

I-3.2	Request for Services

I-3.2.1	Request for WORKS to be performed pursuant to this CONTRACT shall be either telex, facsimile, telephone, or verbal instructions to CONTRACTOR’s Representative, if the rates for the requested WORKS.

The additional WORKS shall be within the scope of this CONTRACT. The RFW shall be executed prior to the performance of the WORKS.  In the event of the WORKS is required on an urgent basis, telex or facsimile quotation will be provided by the CONTRACTOR and WORKS can proceed after an authorization by CLIENT. In such instance, the RFW shall be processed as soon as possible and shall state the scope of WORKS, personnel required, commencement date and other information as required for each job.

I-3.3	CONTRACTOR Work Performance Evaluation

CLIENT shall continuously evaluate the work performance of CONTRACTOR pursuant to the requirement of the CONTRACT throughout the term of the CONTRACT.

END OF EXHIBIT