EXHIBIT IX

CHANGE ORDER

| TABLE OF CONTENTS |  |
| --- | --- |
| SECTION | TITLE |
| IX-1.0 |  |
| IX-2.0 |  |
| IX-3.0 |  |
| IX-4.0 |  |
| APPENDIX |  |
| IX-1 | SPECIMEN FORM OF CHANGE PROPOSAL |
| IX-2 | CHANGE ORDER FORM |
| IX-3 | APPROVING AND ISSUING OF CHANGE ORDER |

EXHIBIT IX

CHANGE ORDER

Changes to the WORKS and/or CONTRACTOR Equipment except for CONTRACTOR Personnel as specified herein, may be required during the performance of WORKS any extension of the CONTRACT and should be handled expeditiously and effectively by the Parties hereto.  Such changes may include but not be limited to additions, deletions, substitutions, alterations and modifications.

CLIENT shall have the right, at any time, to make any change but such change shall in no way affect the rights or obligations of the Parties hereto except as provided in a written Change Order.  Changes shall be carried out in accordance with the provisions of the CONTRACTOR.

Except as provided below, CONTRACTOR shall not proceed with any change prior to receipt of a Change Order, unless authorized in writing by the CLIENT’s Contract Administrator.

The procedure for handling and issuing Change Order(s) shall be as follows:-

IX-1.0	Should CLIENT or CONTRACTOR desire any change, it shall advise CONTRACTOR or CLIENT respectively of said request. CONTRACTOR shall, upon request from CLIENT, provide CLIENT within three (3) days a CHANGE PROPOSAL in the form shown in APPENDIX IX-1 defining the terms and conditions of the CHANGE PROPOSAL.  The terms and conditions shall include but not be limited to price, method of payment, earliest commencement date and any other information deemed necessary.

IX-2.0	When and if CLIENT approves the Change Proposal, CLIENT will issue to CONTRACTOR a written Change Order in duplicate originals as per APPENDIX IX-2.  All Change Order(s) shall be numbered sequentially.

IX-3.0	CONTRACTOR shall sign and promptly return to CLIENT both duplicate originals of the Change Order to indicate its receipt, understanding and acceptance of it.  After CLIENT execution, one duplicate original will be returned to CONTRACTOR.

IX-4.0	In cases of extreme urgency for which CONTRACTOR is unable to submit a firm proposal prior to commencement of work on the necessary change, CLIENT may issue a "Preliminary Change Order" to authorize CONTRACTOR to proceed with the change on the basis of an approximate written estimate prepared by CONTRACTOR. As soon as possible thereafter, CONTRACTOR shall submit a Change Proposal giving its firm price for the change.  If the firm price quoted in the Change Proposal is more than that quoted in the "Preliminary Change Order", CONTRACTOR shall furnish CLIENT with the reasons for the differences.  Upon agreement of the Parties on the firm price, a Change Order shall be issued as outlined in EXHIBIT IX.

END OF EXHIBIT

APPENDIX IX-1

SPECIMEN OF CHANGE ORDER

APPENDIX IX-2

CHANGE ORDER FORM

APPENDIX IX-3

APPROVING AND ISSUING OF CHANGE ORDER