EXHIBIT X

INVOICING PROCEDURES & ADMINISTRATION GUIDELINES

| TABLE OF CONTENTS |  |  |  |
| --- | --- | --- | --- |
| SECTION |  | TITLE |  |
| X-1.0 |  | INVOICING PROCEDURES |  |
| X-2.0 |  | INVOICES AND APPLICAPLE SUPPORTING DOCUMENTS |  |
| X-3.0 |  | REQUEST FOR EQUIPMENT/MATERIALS/SERVICES |  |
| X-4.0 |  | WORK ORDER REQUEST |  |
| X-5.0 |  | COMPLETION OF WORKS |  |
| X-6.0 |  | CONTRACT CLOSURER |  |
| X-7.0 |  | CONTRACTOR PERFORMANCE EVALUATION |  |
| APPENDIX |  |  |  |
| X-1 |  | SPECIMEN FORM OF INVOICE |  |
| X-2 |  | BILLING STATEMENT |  |
| X-3 |  | INVOICE CHECKLIST |  |
| X-4 |  | SPECIMEN FORM OF EQUIPMENT RENTAL REPORT |  |
| X-5 |  | SPECIMEN FORM OF EQUIPMENT/ MATERIALS/ SERVICES REQUISITION |  |
| X-6 |  | WORK ORDER REQUEST |  |
| X-7 |  | WORK ORDER PROPOSAL |  |
| X-8 |  | CONTRACT CLOSURE LETTER |  |
| X-9 |  | CONTRACT CLOSURE CERTIFICATE |  |

EXHIBIT X

INVOICING PROCEDURES & ADMINISTRATION GUIDELINES

# X -1.0	INVOICING PROCEDURES

X-1.1  	Invoices for WORKS performed shall be submitted in the invoicing format given in APPENDIX X-1 together with a copy of the Billing Statement per APPENDIX X-2 for every invoice submission.  The statement shall reflect the total amount previously billed the current month billing and the total cumulative amount billed to date.

X-1.2   	Invoices shall be submitted to the following address:-

NAM CON SON PETROLEUM EXPLORATION PRODUCTION BRANCH  - PETROVIETNAM EXPLORATION PRODUCTION CORPORATION LIMITED

15th Floor, Victory Tower,

12 Tan Trao Str., Tan My Ward,

Ho Chi Minh City, S.R Vietnam

Tel: (84-28) 3776 2222		Fax : (84-28) 3872 1079/1088

Attn: Manager, Finance and Accounts

X -1.3  	Invoices shall be submitted as per rates in EXHIBIT IV – CONTRACT PRIC AND PRICE LIST in accordance with ARTICLE 7 entitled "INVOICING AND PAYMENT" of the terms & conditions.

X -1.4	All invoices shall be prepared on CONTRACTOR's letterhead.  The letterhead shall include the name of the company, current address, telephone and facsimile numbers.

X -1.5	All invoices must indicate the following information but not limited to CONTRACT title and number, invoices number and date, location (well and rig name) where WORKS are performed.

X -1.6	Debit Invoice and Credit Invoice shall be numbered differentially to distinguish between them.

X -1.7	No payment instruction which conflict with this CONTRACT shall be shown on the invoices.  If any such conflict exists, the CONTRACT shall govern.

X -1.8	All invoices are to be submitted in two copies (one original and one duplicate copy) both complete with relevant supporting documents and properly stamped to distinguish between original and duplicate.

X -1.9	All invoices must be verified and signed by CONTRACTOR’s Contract Administrator designated in ARTICLE 18.

X -1.10	When invoices have been found to be undelivered, the CONTRACTOR shall submit certified true copies of the invoices and supporting documents duly signed by the CONTRACTOR’s Contract Administrator designated in ARTICLE 18.

X -1.11	All Invoices are to be submitted monthly, i.e., monthly billing and separate invoices must be submitted for each particular location, i.e., each well and/or each rig.

X -1.12  	Billing shall be supported by verifiable milestone or time sheets (for monthly rate) approved by CLIENT’s Representative. All other reimbursable cost is to be supported by appropriate cost summary sheets and verified by CLIENT’s Representative(s).

X -2.0        INVOICES AND APPLICAPLE SUPPORTING DOCUMENTS

CONTRACTOR shall submit invoices with all supporting documents which are specified in APPENDIX X-3.

X -3.0        REQUEST FOR EQUIPMENT/MATERIALS/SERVICES

Request for EQUIPMENT/MATERIALS/SERVICES to be furnished pursuant to this CONTRACT may be made verbally to CONTRACTOR’s Representative from CLIEN’s Representative, if the rates for the requested Equipment and/or Personnel are specified in EXHIBIT V, either in APPENDIX V-1 or CONTRACTOR’s Published Price List.

Such requests shall be confirmed in writing using EQUIPMENT/ MATERIALS/SERVICES REQUISITION FORM shown in APPENDIX X-5.  However, if the rates for EQUIPMENT/ MATERIALS/SERVICES have not specified in EXHIBIT IV, then any request for such EQUIPMENT/ MATERIALS/SERVICES shall be in accordance with a Work Order Request as per EXHIBIT X-6, provided however that such issuance is not conflict with Change Order requirement as provided in EXHIBIT IX.

X -4.0        WORK ORDER REQUEST

# Work Order Request applicable for requesting additional Equipment/ Materials/Services to be furnished pursuant to this CONTRACT but the rates have not been specified in EXHIBIT IV.

# Any request for EQUIPMENT/MATERIALS/SERVICES under Work Order Request category shall within the scope of this CONTRACT and shall be made in writing using Work Order Request Form shown in APPENDIX X-6.

# The Work Order Request shall state the scope of each “Equipment/ Materials/Services”, Work Site, commencement date, applicable rates, reimbursable cost to CONTRACTOR by CLIENT and other details with respect to the Work Order Request and should there be a conflict, the CONTRACT shall prevail.

# Then CONTRACTOR shall submit its proposal to CLIENT all in accordance with APPENDIX X-7 headed Work Order Proposal hereof for CLIENT’s decision.

# The Addendum to CONTRACT shall be signed after mutually agreed by both Parties for additional Equipment/ Materials/Services in terms of technical and price(s).

# X -3.0  	COMPLETION OF WORKS

Completion of WORKS shall be achieved when the operations described in EXHBIT I-2.0 has been completed and CONTRACTOR has been notified in writing by CLIENT.

# X -3.0  	CONTRACT CLOSURE

CONTRACTOR shall submit to CLIENT a "CONTRACT CLOSURE LETTER" and "CONTRACT CLOSURE CERTIFICATE" as per format in APPENDIX X-8 and APPENDIX X-9, respectively at the end of the duration of the CONTRACT.

# X -4.0  	CONTRACTOR PERFORMANCE EVALUATION

CLIENT shall continuously evaluate the performance of the CONTRACTOR pursuant to the specification stated in this CONTRACT throughout the term of CONTRACT duration.

APPENDIX X–1

SPECIMEN FORM OF INVOICE

| TO: | PVEP-NCS 15th Floor, Victory Tower, 12 Tan Trao Street, Tan My Ward, Ho Chi Minh City, S.R. Vietnam |  | CONTRACTOR current address, telephone and facsimile numbers. |
| --- | --- | --- | --- |
| ATTN: | Finance Manager |  |  |
|  | Contract Title: |  | Invoice No.: |
|  | Contract No.: |  | Invoice Date: |

Brief description on type of invoice, location (well & rig), month and year and etc.

Description of charges itemized in accordance with the rates set forth in the CONTRACT.

Total amount of the invoice

CONTRACTOR’s Bank 					Verify and sign by

and Account Number as per

APPENDIX X–2

BILLING STATEMENT

BILLING STATEMENT AS OF ______________

CONTRACTOR	: ____________________________	CONTRACT NO.	: _____________________________

| INVOICE NO. | INVOICE DATE | INVOICE AMOUNT | BRIEF DESCRIPTION OF THE INVOICE | CUMULATIVE AMOUNT | DATE SUBMIT TO CLIENT | AMOUNT PAID | DATE PAID | REMARKS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

APPENDIX X–3

INVOICE CHECKLIST

| Invoice#: |  |  |  |  |  | Well Name: |
| --- | --- | --- | --- | --- | --- | --- |
| CONTRACT No.: |  |  |  |  |  | Block(s): |
| Item | Description | Original | Scan/Copy | Certified True Copy | Issued by | Remarks |
| A. | GENERAL |  |  |  |  |  |
| 1 | Letter of payment request | X |  |  | CONTRACTOR Authorization |  |
| 2 | Commercial Invoice in USD/VND (Indicate Block No., relevant Tax Code, CONTRACT No., Well name, Rig name and invoiced items) | X |  |  | CONTRACTOR Authorization |  |
| 3 | Exchange rate posted by Bank Name on the date of issuing invoice(s) |  | X |  | CONTRACTOR |  |
| 4 | Extract of relevant information of CONTRACT to support payment |  | X |  | CONTRACTOR |  |
| 5 | Material Service Request (MSR/ MR) |  | X |  | CLIENT Authorization |  |
| 6 | Contract Expenditure Report for well (FORM attached to CONTRACT). This is a history of the CONTRACT for well which the vendor will update and submit with each invoice | X |  |  | CONTRACTOR Authorization |  |
| 7 | Delivery ticket (DT)/ Return ticket (RT)/ All item description must be the same as in CONTRACT/ Addendum /PO /SO and invoice(s) | X |  |  | CONTRACTOR and CLIENT Authorization |  |
| 8 | Acceptance Protocol for services | X |  |  | CLIENT Authorization |  |
| A1 | SERVICES |  |  |  |  |  |
| 9 | Approved monthly charge ticket | X |  |  | CONTRACTOR and CLIENT Authorization |  |
| 10 | Completion job/ job log/services ticket | X |  |  | CONTRACTOR and CLIENT Authorization |  |
| 11 | Certificate of Original/ Quality/ Inspection certificates (if required by CLIENT) |  | X |  | CONTRACTOR | Equipment services only |
| 12 | Work Order Request or Change Order approved by PVEP-NCS for third-party charged/ reimbursable items, etc. |  | X |  | CLIENT Authorization |  |
| 13 | Copy all of invoice and document relevant from third party charged / reimbursable items |  | X |  | CONTRACTOR |  |
| A2 | GOODS |  |  |  |  |  |
| 14 | COC - Certificate of Compliance | X |  |  | CONTRACTOR |  |
| 15 | Warranty Certificate | X |  |  | CONTRACTOR |  |
| 16 | Performance Bond/ Bank Guarantee (where applicable) |  | X |  | CONTRACTOR |  |
| A1.1 | SPECIAL CASES |  |  |  |  |  |
| 17 | LOST IN HOLE - Notification Advice on occurrence - Investigation Report duly signed - Incidents Report duly signed | X | X | X | CONTRACTOR CONTRACTOR and CLIENT Authorization |  |
| 18 | - Equipment profile including date of purchase/manufacturing |  | X |  | CONTRACTOR |  |
| 19 | DAMAGE BEYOND REPAIR - Incidents Report - Third party inspection report (if required by CLIENT's at cost) - Evaluation reports with approval of CLIENT and CONTRACTOR | X |  | X | CONTRACTOR and CLIENT Authorization |  |
| 20 | Other related document (if any) |  |  |  | CONTRACTOR |  |

APPENDIX X–4

SPECIMEN FORM OF EQUIPMENT RENTAL REPORT

APPENDIX X–5

SPECIMEN FORM OF EQUIPMENT/MATERIALS/SERVICES REQUISITION

| NAM CON SON PETROLEUM EXPLORATION PRODUCTION BRANCH - PETROVIETNAM EXPLORATION PRODUCTION CORPORATION LIMITED SPECIMEN FORM OF EQUIPMENT/MATERIALS/SERVICES REQUISITION TO: DATE: Attn: FAX No: Attn: FAX No: CC: Base Manager FAX No: Contract No: WELL No: FROM: PVEP-NCS REF. No: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM | SUPPLIER | SUN CODE | PART NO/ DESCRIPTION | QTY | REMARKS |
| ITEM TO BE SENT TO: __________ REQUIRED ON LOCATION BY__________ REQUESTED BY: __________________ ENDORSED BY: _____________ OPERATION ENGINEER DRLG SUPT APPROVED BY:___________________ DRILLING MANAGER |  |  |  |  |  |

APPENDIX X–6

WORK ORDER REQUEST

|  |  |  |  |  |  |  |  |  |  | DATE |  | : |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CONTRACT TITLE |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACT No. |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WORK LOCATION |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WORK ORDER No. |  |  |  | : |  |  |  |  |  | REVISE No. |  | : |  |  |  |  |  |  |
| DESCRIPTION OF WORK : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| REFERENCE (DWGS/ SPECS/ DOCUMENTS/ MINUTES OF MEETING) : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | DRAWINGS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | OTHERS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Please submit the WORK ORDER PROPOSAL by |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| For and on behalf of CLIENT |  |  |  |  |  |  |  |  |  |  | For and on behalf of CONTRACTOR |  |  |  |  |  |  |  |
| NAME |  | : |  |  |  |  |  |  |  |  | NAME | : |  |  |  |  |  |  |
| POSITION |  | : |  |  |  |  |  |  |  |  | POSITION | : |  |  |  |  |  |  |
| DATE |  | : |  |  |  |  |  |  |  |  | DATE | : |  |  |  |  |  |  |

APPENDIX X–7

WORK ORDER PROPOSAL

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DATE |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | CONTRACT TITLE |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | CONTRACT No. |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | CONTRACTOR |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | WORK LOCATION |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | WORK ORDER No. |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | REVISE No. |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | DESCRIPTION OF WORK : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | REFERENCE (DWGS/ SPECS/ DOCUMENTS/ MINUTES OF MEETING) : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | DRAWINGS |  |  |  |  |  |  |  |  |  | SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  | OTHERS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | WORK DURATION |  |  |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | IMPACT ON CONTRACT SCHEDULE |  |  |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | TOTAL ESTIMATED COST |  |  |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  | EQUIPMENT COST |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | PERSONNEL COST |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | REIMBURSABLE |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | OTHERS |  |  |  |  |  |  |  |  |  |  |  | : |  |  |  |  |
|  |  |  | METHOD OF PAYMENT : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | LUMP SUM |  |  |  |  |  |  |  |  |  |  |  | UNIT RATE |  |  |  |  |  |  |  |  |  | COST |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | REIMBURSABLE |  |  |  |  |  |  |  |  |  |  |  | TIME RATE |  |  |  |  |  |  |  |  |  | SCHEDULE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | OTHERS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | For and on behalf of CLIENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | For and on behalf of CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | NAME |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | NAME |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | POSITION |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | POSITION |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | DATE |  | : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DATE |  |  |  |  |  | : |  |  |  |  |  |  |  |  |  |  |  |

APPENDIX X–8

CONTRACT CLOSURE LETTER

CONTRACTOR	:____________________________________________

CONTRACT NO.	:____________________________________________

CONTRACT TITLE	:____________________________________________

Dear Sir,

For administrative purpose we wish to close and archive the account of this CONTRACT and therefore request you to sign in duplicate the attached Contract Closure Certificate. Upon signing, please return one original copy to us for our record and retention.

The purpose of the certificate is to confirm the total sum of money that has been paid by CLIENT under the CONTRACT and to confirm that no further sums are payable by CLIENT.  Please enter the appropriate figure in spaces provided in the attached Certificate.

Yours faithfully,

For and on behalf of CLIENT.

__________________

Signature

__________________

Name

__________________

Designation

__________________

Date

APPENDIX X–9

CONTRACT CLOSURE CERTIFICATE

With reference to CONTRACT No. _______________________ dated ________20_____,

between undersigned CONTRACTOR, __________________________________________

( Name of CONTRACTOR )

and ______________________________________________________________________

( Name of CLIENT )

for ______________________________________________________________________

( Title )

In consideration of USD ___________ as per final payment under the CONTRACT, the CONTRACTOR hereby unconditionally releases and forever discharges CLIENT and CLIENT premises and property from all claims, liens and obligations of every nature arising out of or in connections with performance of the CONTRACT and all amendments thereto.

The CONTRACT agrees to indemnify and hold CLIENT harmless form and against all cost, losses, damages, claims from any cause of action, judgments and expenses, including legal costs arising out of or in connections with claims against CLIENT which claims arise of the performance of the WORKS under the CONTRACT and which may be asserted by CONTRACTOR or any of its Sub-contractors or any of their representatives, officers, agents or employees.

The foregoing shall not relieve the CONTRACTOR of his obligations under the provision of the CONTRACTOR, which by their nature survive completion of the WORKS including, without limitation, warranties, guarantees and indemnities.

Executed this ____day of ____________ 20____.

For and on behalf of (Name of CONTRACTOR)

__________________

Signature

__________________

Name